FULL PHASE DEVELOPMENT DOCUMENT

EduSpeak — Online English Teaching Platform

Based on: Enhancing Online English Teaching — A Systematic Literature Review

| Project | EduSpeak Web Application |
| --- | --- |
| Department | CSE — Semester 6 |
| University | KTU — MGM Technological Campus |
| Guide | Ramseena |
| Total Phases | 5 Phases |
| Estimated Timeline | 10–14 Weeks |

# 1. Executive Summary

EduSpeak is a comprehensive web-based platform designed to transform online English language education. Grounded in the findings of a systematic literature review conducted by CSE-S6 students at MGM Technological Campus, this platform addresses five core problems identified in online English teaching: lack of interaction, technical challenges, difficulty in teaching language skills, limited student engagement, and assessment issues.

This document outlines the full development plan across 5 phases, covering every module, page, feature, technology, and task allocation required to build the complete EduSpeak application.

## 1.1 App Overview

EduSpeak combines four sub-applications into one unified platform:

- Online English Learning Platform — structured lesson content with multimedia

- English Speaking Practice App — speech recognition and pronunciation feedback

- Interactive Quiz & Assessment App — grammar, vocabulary, and comprehension tests

- Student-Teacher Dashboard — role-based portals for all stakeholders

## 1.2 User Roles

| Role | Primary Responsibilities |
| --- | --- |
| Student | Access lessons, take quizzes, practice speaking, track progress |
| Teacher | Upload content, manage classes, grade assignments, send feedback |
| Admin | Manage users, view platform analytics, configure system settings |

# 2. System Architecture & Tech Stack

## 2.1 Architecture Overview

EduSpeak follows a three-tier architecture: a client-side frontend, a server-side backend, and a database/storage layer. The system uses three distinct modules — Student, Teacher, and Admin — each with their own interface and permissions.

## 2.2 Technology Stack

| Layer | Technology | Purpose | Notes |
| --- | --- | --- | --- |
| Frontend | HTML5 / CSS3 / JavaScript | UI structure and styling | Responsive design |
| Framework | React.js | Component-based UI | Role-based routing |
| Speech API | Web Speech API | Voice recognition | Browser native |
| Backend | Node.js + Express | API and server logic | REST architecture |
| Database | Firebase / MySQL | Data storage | User & content data |
| Media Storage | Cloudinary | Video & audio files | CDN delivery |
| Authentication | Firebase Auth / JWT | Login & sessions | Role-based access |
| Hosting | Vercel / Netlify | Frontend deployment | CI/CD pipeline |

## 2.3 System Modules

### Student Module

The student-facing interface provides access to lessons, quizzes, speaking practice, and a personal progress dashboard. Students log in with individual credentials and are shown content appropriate to their level.

### Teacher Module

Teachers can upload multimedia content (videos, audio, documents), create quiz questions, manage class rosters, grade submitted assignments, and send feedback to individual students or entire classes.

### Admin / Developer Module

The admin panel handles platform-wide operations: user account management, system analytics, content moderation, technical integrations, and configuration of platform-wide settings.

# 3. Complete Pages Breakdown

| Page Name | Route | User Role | Description |
| --- | --- | --- | --- |
| Landing Page | / | Public | Homepage with project info, features, login CTA |
| Login | /login | All | Email/password login with role detection |
| Register | /register | All | New user signup with role selection |
| Forgot Password | /forgot-password | All | Password recovery via email |
| Student Dashboard | /student/dashboard | Student | Overview of progress, upcoming lessons, scores |
| Lesson Library | /student/lessons | Student | Browse all English lessons by skill category |
| Lesson Player | /student/lessons/:id | Student | Watch/read/listen to a lesson with notes |
| Speaking Practice | /student/speaking | Student | Microphone-based speaking and pronunciation tool |
| Quiz Room | /student/quiz | Student | Take timed quizzes with instant feedback |
| Quiz Result | /student/quiz/result | Student | Detailed score breakdown after a quiz |
| Progress Report | /student/progress | Student | Charts and history of all activity |
| Teacher Dashboard | /teacher/dashboard | Teacher | Class overview, recent submissions, alerts |
| Upload Content | /teacher/upload | Teacher | Upload lessons — video, audio, PDF, text |
| Class Management | /teacher/classes | Teacher | View class list, add/remove students |
| Gradebook | /teacher/grades | Teacher | View and enter grades for each student |
| Student Profile View | /teacher/student/:id | Teacher | Detailed view of one student's activity |
| Admin Dashboard | /admin | Admin | Platform-wide stats and management |
| User Management | /admin/users | Admin | Create, edit, suspend user accounts |
| Content Moderation | /admin/content | Admin | Review and approve uploaded content |
| Analytics | /admin/analytics | Admin | Usage stats, active users, popular lessons |
| Settings | /admin/settings | Admin | Configure platform-wide options |
| 404 Not Found | * | All | Error page with navigation back to home |

# 4. Development Phases

| PHASE 1: Foundation — Landing Page & Authentication | Weeks 1–2 | Start Here |
| --- | --- | --- |

## 4.1 Phase 1 Overview

Phase 1 establishes the foundation of the entire platform. It covers building the public-facing landing page and a complete authentication system with role-based login and registration. By the end of this phase, users can sign up, log in, and be routed to the correct dashboard based on their role.

| Goal | A live website where students, teachers, and admins can register and log in, reaching their respective dashboards. |
| --- | --- |

### Pages to Build

- Landing Page (/)

- Login Page (/login)

- Register Page (/register)

- Forgot Password Page (/forgot-password)

### Landing Page — Detailed Features

- Navigation bar with logo, links (Home, About, Features, Login)

- Hero section: headline, subtitle, call-to-action buttons (Get Started, Learn More)

- Features section: 4 cards — Learning Platform, Speaking Practice, Quizzes, Dashboard

- How It Works section: 3-step visual flow (Sign Up, Learn, Track Progress)

- About the Project section (based on the literature review)

- Footer with team names, department, university, guide name

### Authentication System — Detailed Features

- Login form with email and password fields

- Role detection: system identifies Student / Teacher / Admin on login

- Registration form: name, email, password, role selection dropdown

- Input validation: check for empty fields, valid email, password strength

- Error messages: wrong password, email already exists, etc.

- Forgot password: email input, sends recovery link

- Session management: keep user logged in on browser refresh

- Logout button available on all pages after login

### Task Allocation — Phase 1

| Team Member | Task | Deliverable | Estimated Time |
| --- | --- | --- | --- |
| Nandana | Design Landing Page layout and wireframe | Figma/paper wireframe | 2 days |
| Fida | Code Landing Page HTML/CSS/JS | landing.html + styles.css | 3 days |
| Ansil | Build Login and Register forms | auth.js + login/register pages | 3 days |
| Sahal | Implement Firebase Auth / backend login logic | auth backend + session handling | 3 days |

### Phase 1 Completion Criteria

- Landing page is live and fully responsive on mobile and desktop

- User can register as Student, Teacher, or Admin

- Registered user can log in and is redirected to their dashboard route

- Invalid login shows appropriate error message

- Session persists on page refresh

| PHASE 2: Core Learning — Lessons, Media & Progress Tracking | Weeks 3–5 | Phase 2 |
| --- | --- | --- |

## 4.2 Phase 2 Overview

Phase 2 builds the heart of the learning experience. Students can browse a library of English lessons organised by skill (Speaking, Listening, Reading, Writing, Grammar), open a lesson player, and track their progress. Teachers can upload content from their dashboard.

| Goal | Students can browse, open, and complete lessons with video/audio/text content. Progress is automatically recorded and visible on the dashboard. |
| --- | --- |

### Pages to Build

- Student Dashboard (/student/dashboard)

- Lesson Library (/student/lessons)

- Lesson Player (/student/lessons/:id)

- Progress Report (/student/progress)

- Teacher Dashboard (/teacher/dashboard)

- Upload Content (/teacher/upload)

### Lesson Library — Detailed Features

- Display all lessons in a card grid

- Each card shows: title, skill category, difficulty level (Beginner / Intermediate / Advanced), duration, thumbnail

- Filter lessons by: skill type, difficulty level, completion status

- Search bar to find lessons by keyword

- Bookmark/save lesson for later

- Mark lesson as completed button

### Lesson Player — Detailed Features

- Video player with play/pause/seek/fullscreen controls

- Audio player for listening exercises

- PDF/text reader for reading and grammar lessons

- Notes panel: student can type personal notes while watching

- Vocabulary highlights: key words are highlighted and explained

- Next/Previous lesson navigation

- Progress bar shows how far through the lesson the student is

### Progress Tracking — Detailed Features

- Dashboard shows: total lessons completed, quiz average score, speaking sessions done

- Progress chart: weekly activity bar chart

- Skill breakdown: separate progress ring for each skill category

- Recent activity feed: last 5 actions taken

- Streak tracker: consecutive days of activity

### Teacher Upload — Detailed Features

- Upload form: title, description, skill category, difficulty, lesson type (video/audio/text/PDF)

- File upload with drag-and-drop support

- Video upload via URL (YouTube embed) or direct file

- Preview uploaded content before publishing

- Edit and delete uploaded lessons

- View how many students have accessed each lesson

### Task Allocation — Phase 2

| Team Member | Task | Deliverable | Estimated Time |
| --- | --- | --- | --- |
| Nandana | Design lesson card UI and player layout | UI mockups and component specs | 2 days |
| Fida | Build Lesson Library page with filters and search | lessons.jsx + filter logic | 4 days |
| Ansil | Build Lesson Player with video/audio/PDF support | player.jsx + media components | 4 days |
| Sahal | Backend: lesson data API, file upload, progress tracking | API routes + database schema | 5 days |

### Phase 2 Completion Criteria

- Student can view all lessons and filter by skill/difficulty

- Student can open and complete a lesson (video/audio/text)

- Lesson completion is saved and reflected on progress dashboard

- Teacher can upload a new lesson with all required metadata

- Teacher can see how many students viewed each lesson

| PHASE 3: Assessment — Quiz Engine & Instant Feedback | Weeks 6–8 | Phase 3 |
| --- | --- | --- |

## 4.3 Phase 3 Overview

Phase 3 addresses the core assessment issue identified in the problem statement. A full quiz engine is built with multiple question types, timed tests, instant scoring, and detailed feedback. Teachers can create custom quiz sets and view class-wide results.

| Goal | Students can take timed English quizzes and receive immediate, detailed feedback. Teachers can create quiz content and view class performance. |
| --- | --- |

### Pages to Build

- Quiz Room (/student/quiz)

- Quiz Result Page (/student/quiz/result)

- Teacher Quiz Builder (/teacher/quiz/create)

- Teacher Quiz Analytics (/teacher/quiz/results)

- Gradebook (/teacher/grades)

### Quiz Room — Detailed Features

- Quiz categories: Grammar, Vocabulary, Comprehension, Listening

- Question types: Multiple Choice, True/False, Fill-in-the-Blank, Matching

- Timer: countdown clock per quiz or per question (configurable by teacher)

- Progress indicator: Question 3 of 10

- Navigation: go to previous/next question, flag a question for review

- Auto-submit when timer expires

- No backtracking mode option for strict assessments

### Quiz Result Page — Detailed Features

- Score display: e.g., 8/10 — 80%

- Grade label: Excellent / Good / Needs Improvement

- Question-by-question review: show correct answer for each wrong answer

- Explanation of why the correct answer is right

- Time taken for the quiz

- Comparison to class average

- Option to retry the quiz

- Leaderboard showing top 5 students in the class

### Teacher Quiz Builder — Detailed Features

- Create new quiz: title, description, time limit, category

- Add questions one by one with question text and answer options

- Mark the correct answer for each question

- Add explanation for the correct answer

- Reorder questions via drag-and-drop

- Preview quiz before publishing

- Assign quiz to specific class or all students

- Set availability window: open/close dates for the quiz

### Task Allocation — Phase 3

| Team Member | Task | Deliverable | Estimated Time |
| --- | --- | --- | --- |
| Nandana | Design quiz UI — timer, question cards, result display | UI designs for all quiz pages | 2 days |
| Fida | Build Quiz Room — question flow, timer, navigation | quiz.jsx + timer logic | 4 days |
| Ansil | Build Result Page and feedback engine | result.jsx + scoring algorithm | 3 days |
| Sahal | Teacher Quiz Builder + backend API for quiz CRUD | quiz API + database models | 5 days |

### Phase 3 Completion Criteria

- Student can select and start a quiz from the quiz library

- Timer counts down and auto-submits when time runs out

- Score is calculated and displayed immediately after submission

- Student can review which questions they got wrong with explanations

- Teacher can create, publish, and assign a quiz

- Teacher can view class-wide quiz scores and averages

| PHASE 4: Speaking Module — Speech Recognition & Pronunciation | Weeks 9–11 | Phase 4 |
| --- | --- | --- |

## 4.4 Phase 4 Overview

Phase 4 implements the most technically distinctive feature of EduSpeak: the Speaking Practice Module. Directly based on the data flow diagram in the original PPT (Voice Broadcast → Speech Recognition → Voice Assessment → Evaluation), this module allows students to practice spoken English and receive automated feedback on pronunciation, fluency, and accuracy.

| Goal | Students can speak English into their microphone, have their speech recognised and evaluated, and receive pronunciation correction and a fluency score. |
| --- | --- |

### Pages to Build

- Speaking Practice Home (/student/speaking)

- Speaking Session (/student/speaking/:exerciseId)

- Speaking History (/student/speaking/history)

### Speaking Practice Home — Detailed Features

- Choose a speaking exercise type: Read Aloud, Repeat After Me, Free Talk, Describe the Image

- Difficulty selection: Beginner / Intermediate / Advanced

- Recent speaking session history with scores

- Tips section: pronunciation tips for common English sounds

### Speaking Session — Detailed Features

- Display the target text or prompt the student should speak

- Microphone permission request and status indicator (On/Off)

- Record button: click to start, click again to stop recording

- Live waveform visualiser showing the audio input

- Speech-to-text transcription displayed in real time using Web Speech API

- Accuracy score: comparison of spoken text to target text (percentage match)

- Pronunciation feedback: highlight mispronounced words in red

- Suggestions: how to correctly pronounce problem words

- Fluency score: based on pace, pauses, and smoothness

- Listen back: play the recording to hear yourself

- Retry button to attempt the exercise again

### Data Flow (as per PPT Diagram)

- Step 1 — User logs in and accesses speaking module

- Step 2 — Voice broadcast: student speaks into microphone

- Step 3 — Web Speech API performs speech recognition, converts to text

- Step 4 — Voice assessment: compare recognised text to target text

- Step 5 — Return recognition result, assessment score, error correction info

- Step 6 — Evaluation information stored in speaking history record

### Task Allocation — Phase 4

| Team Member | Task | Deliverable | Estimated Time |
| --- | --- | --- | --- |
| Nandana | Design speaking UI — waveform, feedback display, score layout | Speaking module UI designs | 2 days |
| Fida | Implement Web Speech API — recording and live transcription | speech.js + audio capture | 4 days |
| Ansil | Build accuracy scoring engine and pronunciation feedback logic | scoring.js + diff algorithm | 4 days |
| Sahal | Session history API, store results, analytics backend | speaking API + history DB model | 4 days |

### Phase 4 Completion Criteria

- Microphone permission is requested and handled correctly

- Student speech is transcribed in real time on the screen

- Accuracy score is calculated and displayed after recording

- Mispronounced or incorrect words are visually highlighted

- Session result is saved and visible in speaking history

- Student can replay their own recording

| PHASE 5: Dashboards, Polish & Deployment | Weeks 12–14 | Final Phase |
| --- | --- | --- |

## 4.5 Phase 5 Overview

Phase 5 completes the platform by building out the full Teacher and Admin dashboards, adding analytics, polishing the UI for consistency, ensuring mobile responsiveness, and deploying the app to a live hosting environment. Final testing and documentation are also completed here.

| Goal | A fully deployed, mobile-responsive, production-ready web application with working Student, Teacher, and Admin portals. |
| --- | --- |

### Pages to Build

- Teacher Dashboard (complete) (/teacher/dashboard)

- Class Management (/teacher/classes)

- Student Profile View (/teacher/student/:id)

- Admin Dashboard (/admin)

- User Management (/admin/users)

- Content Moderation (/admin/content)

- Analytics (/admin/analytics)

- Settings (/admin/settings)

- 404 Not Found Page (*)

### Teacher Dashboard — Detailed Features

- Summary cards: Total Students, Lessons Uploaded, Quizzes Active, Pending Grades

- Recent submissions from students

- Class activity feed

- Quick links: Upload Lesson, Create Quiz, View Gradebook

- Announcements: send a message to the whole class

### Admin Dashboard — Detailed Features

- Platform stats: Total Users, Active Students This Week, Total Lessons, Quizzes Taken

- Recent signups list

- User management: search users, change role, suspend/delete accounts

- Content moderation: approve or reject newly uploaded lessons

- Analytics charts: daily active users, lesson completion rate, quiz pass rate

- System settings: toggle features, set max file upload size, manage categories

### UI Polish & Accessibility

- Ensure consistent colour scheme, fonts, and spacing across all pages

- Add loading spinners and skeleton screens for async content

- Add empty states: e.g., No lessons yet — Upload your first lesson

- Add success/error toast notifications for all user actions

- Keyboard navigation support (Tab, Enter, Escape)

- Alt text for all images and icons

- Responsive design tested on mobile (375px), tablet (768px), desktop (1280px)

### Testing Checklist

| Test Type | Area | Who Tests | Pass Condition |
| --- | --- | --- | --- |
| Functional | Login / Register | All team | Each role logs in and lands on correct dashboard |
| Functional | Lesson playback | Fida + Ansil | Video, audio, PDF all load without errors |
| Functional | Quiz submission | Nandana + Sahal | Score is correct, result page displays fully |
| Functional | Speech recognition | Ansil + Fida | Transcription matches spoken text accurately |
| Functional | File upload | Sahal | Files under 50MB upload and display correctly |
| Responsive | All pages | All team | No layout breakage on mobile/tablet/desktop |
| Security | Auth routes | Sahal | Non-logged-in users cannot access /student or /teacher routes |
| Performance | Lesson player | Fida | Video loads within 3 seconds on standard connection |

### Deployment Steps

- Set up environment variables (API keys, DB connection string, Firebase config)

- Build the React app for production: npm run build

- Deploy frontend to Vercel or Netlify via GitHub integration

- Deploy backend (Node.js) to Railway, Render, or Heroku

- Configure custom domain (optional)

- Test all features on the live deployment URL

- Submit GitHub repository link and live URL to guide Ramseena

### Task Allocation — Phase 5

| Team Member | Task | Deliverable | Estimated Time |
| --- | --- | --- | --- |
| Nandana | Build Admin Dashboard + User Management pages | admin pages + user CRUD UI | 5 days |
| Fida | Build Teacher Dashboard + Class Management pages | teacher pages complete | 4 days |
| Ansil | UI polish, accessibility, responsive testing | polished CSS + test report | 4 days |
| Sahal | Final backend integration, deployment, documentation | live URL + README docs | 5 days |

### Phase 5 Completion Criteria

- All 22 pages are built and accessible via their correct routes

- Admin can manage users and view analytics from the admin panel

- Teacher dashboard shows real data from the database

- App is fully responsive on mobile, tablet, and desktop

- Application is deployed and accessible via a public URL

- All team members have reviewed and tested the final deployment

# 5. Master Project Timeline

| Phase | Focus Area | Weeks | Key Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Landing Page + Authentication | Week 1–2 | Working login/register with role routing |
| Phase 2 | Lessons + Media + Progress | Week 3–5 | Lesson library, player, and progress dashboard |
| Phase 3 | Quiz Engine + Assessment | Week 6–8 | Full quiz system with scoring and feedback |
| Phase 4 | Speaking + Speech Recognition | Week 9–11 | Voice recording, transcription, pronunciation score |
| Phase 5 | Dashboards + Polish + Deploy | Week 12–14 | Live production deployment, all portals complete |

# 6. Full Team Task Allocation Summary

| Team Member | Roll No. | Primary Responsibility | Phases Involved |
| --- | --- | --- | --- |
| Fathima Fidha VK | CCV23CS012 | Frontend Development — Lessons, Filters, Quiz UI | 1, 2, 3, 4 |
| Muhammed Ansil VN | CCV23CS022 | Feature Logic — Scoring, Speech, Feedback Systems | 2, 3, 4, 5 |
| Nandana | CCV23CS031 | UI/UX Design + Admin & Teacher Dashboards | 1, 2, 3, 4, 5 |
| Muhammed Sahal | CCV23CS028 | Backend, APIs, Database, Deployment | 1, 2, 3, 4, 5 |

# 7. Conclusion

EduSpeak directly addresses the five key problems identified in the original systematic literature review: lack of interaction, technical challenges, difficulty teaching language skills online, limited student engagement, and assessment issues.

| Problem from PPT | EduSpeak Solution |
| --- | --- |
| Lack of interaction | Live lessons, teacher feedback, class announcements, chat |
| Technical challenges | Simple UI, responsive design, offline-friendly content |
| Difficulty teaching language skills | Multimedia lessons (video/audio/text) for all 4 skills |
| Limited student engagement | Quizzes, speaking games, leaderboards, streaks |
| Assessment issues | Instant quiz scoring, AI pronunciation feedback, gradebook |

By following this 5-phase plan, the team will deliver a production-quality platform that demonstrates all five learning outcomes of the original research project and provides genuine educational value to English language learners.

Document prepared by the EduSpeak Project Team

MGM Technological Campus — Department of Computer Science & Engineering — KTU

Guide: Ramseena